## Slide 1: Team Carbon
Sprint 1
CS504 Team Project
Spring 2021

## Slide 2: CS 504 Project Sprints
Sprint | Milestone Goals | Presentation
0 - Team Formation | Team Members & Roles Brief description of Team Problem Request WebEx with instructor | Week 1
1 - Problem Definition and Project Plans | Problem (decision) defined Understanding of complexity Potential data source identified Potential analytics identified Project schedule defined Participant roles assigned Risks identified and mitigation plan | Week 2
2 - Data Sets | Data located and accessed Initial processing underway Risks identified and mitigated | Week 3
3 - Analytics/algorithms | Algorithms defined and coded Initial applications completed Risks identified and mitigated | Week 5
4- Visualizations | Visualization concepts defined Visualization implemented Risks identified and mitigated | Week 7
Final Presentations | Project components completed Project components integrated Project supports final decision Presentation made | Week 8

## Slide 3: SPRINT 0: TEAM FORMATION

## Slide 4: Sprint Goals
Participant roles assigned
Project schedule defined
Problem (decision) defined
Understanding of complexity
Risks identified and mitigation plan

## Slide 5: Team Carbon Organization
Team Roles:
  Product Owner – Spencer Marlen-Starr
  Scrum Master – Jhony Islam
  Developer – Cassidy Laskodi
  Developer – Radha Kanuri
  Developer – Stavros Kalamatianos
Tools
  Team still researching best collaboration tool for storing and querying data.
  Team will use GitHub as our development resource.
  Will use YouTrack for tracking all Sprints.
  Google Drive for file sharing and collaboration.
Business Rhythm:
  Team will meet at least twice a week over zoom for working sessions and to discuss phases of the project.

## Slide 6: Sprint Tracking
Combined Sprint Backlog and Planning meeting
Initial set of stories (Backlog)
Each story the team will define a set of tasks to complete the story
Each story will have evaluation criteria for exiting the story (basically we have a high degree confidence that it is complete)
These stories will be entered into YouTrack Tool
At this point has created a set of stories for Sprint 1 (most likely this will be all the stories since they will be focused Problem
Definition for the Project Team)
The Business Owner (CS 504 Instructor3) will provide questions and feedback.
The Project Team should be creating Sprint 2 stories and entering them in the Project Backlog on YouTrack
Sprint 1 - Demo—Week 1
Product Owner - initial overview of the stories and each story will be briefed by a combination of Product Owner and Product Team Members
Business Owner - questions and feedback.

## Slide 7: SPRINT 1: PROBLEM DEFINITION AND PROJECT SCHEDULE

## Slide 8: Problem Definition
In this study, we look at homes in London, England and attempt to find out how people consume energy in their homes. The data is a sample of 5,567 homes in the London area from November 2011 to February 2014. This data comes from “smart meters'' placed in people’s homes by the British Government at the European Union’s recommendation. The weather data is from a darksky Application Programming Interface (API).

## Slide 9: Risks and Planned Mitigations
Risk: Sample is too small
  Probability: low
  Impact: high
  Mitigations:
    Identify a different dataset
Risk: Computing power may not be enough
  Probability: low
  Impact: high
  Mitigations:
    Partitioning the dataset
Risk: Integrity of data may not be up to standards
  Probability: medium
  Impact: high
  Mitigation:
    Scrub the data

## Slide 10: Assumptions
We are assuming the quality of the data provided in Kaggle will be appropriate to answer our problem
We are also assuming that we will have enough resources to process and analyze the data set